CLOUDGUARD 360 Multi-Cloud Governance Platform

Prototype Roadmap PC Environment Setup → First Working Prototype with Real Azure Connectivity

Stack: Next.js 14 · NestJS · PostgreSQL + TimescaleDB · Redis · Trigger.dev · Azure SDK Version 1.0 ¦ March 2026 ¦ TypeScript Everywhere

| Attribute | Detail |
| --- | --- |
| Goal | First working prototype: real Azure cost data flowing into dashboard |
| Approach | Full stack running locally → deployed to Azure → real data visible in UI |
| Duration | 4 Phases over approximately 8 weeks |
| Phase 0 | PC environment setup — complete this before writing any code |
| End State | Login → connect Azure subscription → see real costs in dashboard |
| Features Excluded | Anomaly detection, Copilot/RAG, compliance scanning, billing (Stripe) — all post-prototype |

# Table of Contents

Table of Contents	1

Phase 0 — PC Environment Setup	1

0.1  Create Required Accounts	1

0.2  Install Core Runtimes & Package Managers	1

Step 1 — Install Node.js via NVM (Node Version Manager)	1

Step 2 — Install pnpm (Package Manager)	1

Step 3 — Install TypeScript & ts-node globally	1

0.3  Install VS Code + Required Extensions	1

0.4  Install Docker Desktop	1

0.5  Install Azure CLI + Login	1

0.6  Configure Git	1

0.7  Install Terraform	1

0.8  Environment Verification Checklist	1

Phase 1 — Monorepo Scaffold & Project Structure	1

1.1  Create Monorepo Structure	1

1.2  Configure pnpm Workspaces	1

1.3  Install Turborepo	1

1.4  Scaffold Next.js Frontend	1

1.5  Scaffold NestJS Backend	1

1.6  Scaffold Shared Package	1

1.7  Configure Prisma	1

1.8  Environment Files	1

Phase 2 — Authentication, Tenant Model & Azure Connector	1

2.1  Clerk Setup	1

2.2  Next.js — Clerk Middleware	1

2.3  NestJS — Auth Guard + Tenant Guard	1

2.4  Azure Connector — Add Subscription	1

Phase 3 — Real Azure Data Pipeline	1

3.1  Enable TimescaleDB Extension	1

3.2  Add cost_records Table via Prisma Migration	1

3.3  Trigger.dev — Ingestion Job	1

3.4  FinOps API Endpoints	1

3.5  Redis Caching	1

Phase 4 — Dashboard UI & End-to-End Prototype	1

4.1  tRPC Setup — Type-Safe API Bridge	1

4.2  Dashboard Pages to Build	1

4.3  Key Frontend Libraries	1

4.4  End-to-End Verification Flow	1

Summary — Complete Prototype Roadmap	1

What Is Intentionally Excluded From This Prototype	1

Phase 0 — PC Environment Setup (do this first, before any code): Account creation checklist for Azure, GitHub, Clerk, Vercel, Trigger.dev, and Neon. Step-by-step installation of Node.js via NVM, pnpm, TypeScript, VS Code with 10 required extensions, Docker Desktop with a ready-to-use docker-compose.yml for PostgreSQL+TimescaleDB and Redis, Azure CLI with login and Cost Management role assignment, Git, and Terraform. Ends with a 12-item verification checklist — every item must pass before proceeding.

Phase 1 — Monorepo Scaffold (Days 1–3): Full monorepo structure with Turborepo, Next.js 14 frontend, NestJS backend, and packages/shared. Prisma schema for Tenant and Connector tables with first migration commands. All .env files documented.

Phase 2 — Auth + Tenant + Azure Connector (Days 4–10): Clerk middleware, NestJS AuthGuard and TenantGuard code, and the ConnectorService that calls DefaultAzureCredential to verify real Azure subscription access.

Phase 3 — Real Data Pipeline (Days 11–18): TimescaleDB hypertable setup, cost_records schema, complete Trigger.dev ingestion job calling @azure/arm-costmanagement, all five FinOps API endpoints, and Redis caching pattern.

Phase 4 — Dashboard UI (Days 19–26): tRPC setup, all six dashboard routes, frontend library installs, and the exact 15-step end-to-end verification sequence that proves the prototype works with real data.

# Phase 0 — PC Environment Setup

Complete every item in this phase before writing a single line of product code. A correct environment prevents hours of debugging caused by version mismatches, missing tools, or misconfigured credentials. This phase assumes a Windows 11 PC with internet access and an active Azure subscription.

## 0.1  Create Required Accounts

You need these accounts before any tooling can be configured. All free tiers are sufficient for prototype development.

| Service | Purpose in CloudGuard 360 | URL |
| --- | --- | --- |
| Microsoft Azure | Real cost data, SDK target, hosting | portal.azure.com |
| GitHub | Source control, CI/CD via Actions | github.com |
| Clerk | Authentication, SSO, org management | clerk.com |
| Vercel | Frontend hosting (Next.js) | vercel.com |
| Trigger.dev | TypeScript background jobs | trigger.dev |
| Neon / Supabase | PostgreSQL (free cloud DB for local dev) | neon.tech or supabase.com |

💡 Azure Subscription Note

You need at least one Azure subscription with Cost Management Reader role assigned to your account.

If you do not have one, create a free Azure account — it includes $200 credit and Cost Management access.

Note your Subscription ID — you will need it in Phase 2.

## 0.2  Install Core Runtimes & Package Managers

Install in this exact order. Each tool depends on the previous one being available on PATH.

### Step 1 — Install Node.js via NVM (Node Version Manager)

Never install Node.js directly from nodejs.org on a development machine. Use NVM so you can switch versions per project.

Install NVM for Windows

# Download and run the NVM for Windows installer:

winget install -e --id CoreyButler.NVMforWindows

# Restart terminal, then:

nvm install 20.11.0

nvm use 20.11.0

node --version # Expected: v20.11.0

npm --version # Expected: 10.x.x

### Step 2 — Install pnpm (Package Manager)

pnpm is faster than npm, uses less disk space, and is the standard for monorepos. CloudGuard 360 uses pnpm workspaces.

Install pnpm

npm install -g pnpm

pnpm --version # Expected: 8.x.x or 9.x.x

### Step 3 — Install TypeScript & ts-node globally

Install TypeScript tooling

npm install -g typescript ts-node tsx

tsc --version # Expected: Version 5.x.x

## 0.3  Install VS Code + Required Extensions

VS Code is the only IDE with first-class TypeScript, NestJS, Prisma, and Azure support. Install the extensions below before opening the project — several are required for correct syntax highlighting and IntelliSense.

| Tool / Software | Version / Note | Verify Command |
| --- | --- | --- |
| ☐ VS Code | Latest stable | code --version |
| ☐ ESLint | dbaeumer.vscode-eslint | Extensions panel |
| ☐ Prettier | esbenp.prettier-vscode | Extensions panel |
| ☐ Prisma | Prisma.prisma | Extensions panel |
| ☐ Tailwind CSS IntelliSense | bradlc.vscode-tailwindcss | Extensions panel |
| ☐ TypeScript Importer | pmneo.tsimporter | Extensions panel |
| ☐ REST Client | humao.rest-client | Extensions panel (replaces Postman) |
| ☐ Azure Tools | ms-vscode.vscode-node-azure-pack | Extensions panel |
| ☐ GitLens | eamodio.gitlens | Extensions panel |
| ☐ Error Lens | usernamehw.errorlens | Extensions panel |

VS Code Settings — Add to settings.json

{

"editor.formatOnSave": true,

"editor.defaultFormatter": "esbenp.prettier-vscode",

"typescript.preferences.importModuleSpecifier": "relative",

"typescript.updateImportsOnFileMove.enabled": "always",

"editor.codeActionsOnSave": { "source.fixAll.eslint": true }

}

## 0.4  Install Docker Desktop

Docker Desktop runs PostgreSQL + TimescaleDB and Redis locally. This is essential — never install these databases directly on your Windows machine.

Install Docker Desktop

winget install -e --id Docker.DockerDesktop

# Restart PC after install

docker --version # Expected: Docker version 25.x.x

docker compose version # Expected: Docker Compose version v2.x.x

docker-compose.yml — Save this to your project root

version: "3.8"

services:

postgres:

image: timescale/timescaledb:latest-pg16

ports: ["5432:5432"]

environment:

POSTGRES_DB: cloudguard

POSTGRES_USER: cloudguard

POSTGRES_PASSWORD: localdev123

volumes: [pgdata:/var/lib/postgresql/data]

redis:

image: redis:7-alpine

ports: ["6379:6379"]

volumes:

pgdata:

Start local databases

docker compose up -d

docker compose ps # Both services should show "running"

## 0.5  Install Azure CLI + Login

Azure CLI is required for local development with DefaultAzureCredential — the same auth mechanism used in production. This means your local development runs with your real Azure identity, no secrets needed.

Install Azure CLI and authenticate

winget install -e --id Microsoft.AzureCLI

az --version # Expected: azure-cli 2.57.x

# Login — this opens browser for Microsoft auth

az login

# Set your default subscription

az account set --subscription "YOUR-SUBSCRIPTION-ID"

# Verify — should show your subscription details

az account show

# Test Cost Management access

az consumption usage list --top 5

⚠ Critical — Assign Cost Management Reader Role

Your Azure account needs "Cost Management Reader" role on the subscription.

Run this command to assign it to yourself:

$subId = az account show --query id -o tsv

az role assignment create \

--role "Cost Management Reader" \

--assignee (az account show --query user.name -o tsv) \

--scope "/subscriptions/$subId"

## 0.6  Configure Git

Git setup

winget install -e --id Git.Git

git --version # Expected: git version 2.43.x

git config --global user.name "Your Name"

git config --global user.email "your@email.com"

git config --global core.autocrlf false

git config --global init.defaultBranch main

## 0.7  Install Terraform

Install Terraform via winget

winget install -e --id Hashicorp.Terraform

terraform --version # Expected: Terraform v1.7.x

## 0.8  Environment Verification Checklist

Run every command below. All must pass before proceeding to Phase 1.

| Tool / Software | Version / Note | Verify Command |
| --- | --- | --- |
| ☐ Node.js 20.x | v20.11.0 | node --version |
| ☐ pnpm 8.x+ | pnpm 8.x or 9.x | pnpm --version |
| ☐ TypeScript 5.x | Version 5.x.x | tsc --version |
| ☐ Docker Desktop | Running + Engine active | docker info |
| ☐ PostgreSQL (Docker) | Listening on 5432 | docker compose ps |
| ☐ Redis (Docker) | Listening on 6379 | docker compose ps |
| ☐ Azure CLI | 2.57.x+ | az --version |
| ☐ Azure Login | Subscription visible | az account show |
| ☐ Cost Management Access | Returns usage rows | az consumption usage list --top 1 |
| ☐ Git | 2.43.x+ | git --version |
| ☐ Terraform | 1.7.x+ | terraform --version |
| ☐ VS Code | Latest | code --version |

✅ Phase 0 Complete When

All 12 items above show green.

az consumption usage list --top 1 returns real data from your Azure subscription.

docker compose ps shows both postgres and redis as running.

You are ready to scaffold the monorepo.

# Phase 1 — Monorepo Scaffold & Project Structure

Duration: Days 1–3. Goal: an empty but fully configured monorepo where every tool works, linting passes, and all packages can see each other's types. No business logic yet — just the skeleton that every subsequent phase builds on.

## 1.1  Create Monorepo Structure

Scaffold the repo

mkdir cloudguard360 && cd cloudguard360

git init

pnpm init

Directory structure to create

cloudguard360/

apps/

web/ ← Next.js 14 frontend

api/ ← NestJS backend

packages/

shared/ ← Shared types, DTOs, Zod schemas

infra/ ← Terraform files

docker-compose.yml

pnpm-workspace.yaml

.gitignore

turbo.json

## 1.2  Configure pnpm Workspaces

pnpm-workspace.yaml

packages:

- "apps/*"

- "packages/*"

## 1.3  Install Turborepo

Add Turborepo for monorepo build orchestration

pnpm add -D turbo -w

## 1.4  Scaffold Next.js Frontend

Create Next.js 14 app with TypeScript + Tailwind

cd apps

pnpm create next-app@14 web \

--typescript --tailwind --eslint \

--app --src-dir --import-alias "@/*"

cd web && pnpm add @clerk/nextjs

## 1.5  Scaffold NestJS Backend

Create NestJS app

cd apps

pnpm dlx @nestjs/cli new api --package-manager pnpm

cd api

pnpm add @nestjs/config @nestjs/jwt @nestjs/throttler

pnpm add @prisma/client @azure/arm-costmanagement

pnpm add @azure/arm-resourcegraph @azure/identity

pnpm add ioredis @trpc/server zod

pnpm add -D prisma @types/node

## 1.6  Scaffold Shared Package

Create packages/shared

mkdir -p packages/shared/src

cd packages/shared

pnpm init

# package.json name: "@cloudguard/shared"

# Create src/index.ts exporting types, DTOs, Zod schemas

pnpm add zod

pnpm add -D typescript

## 1.7  Configure Prisma

Initialise Prisma with PostgreSQL

cd apps/api

pnpm dlx prisma init --datasource-provider postgresql

# This creates prisma/schema.prisma and .env

# Set DATABASE_URL in .env:

# DATABASE_URL="postgresql://cloudguard:localdev123@localhost:5432/cloudguard"

Minimal Prisma schema for Phase 1

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url = env("DATABASE_URL")

}

model Tenant {

id String @id @default(uuid())

clerkOrgId String @unique

name String

createdAt DateTime @default(now())

connectors Connector[]

}

model Connector {

id String @id @default(uuid())

tenantId String

tenant Tenant @relation(fields: [tenantId], references: [id])

subscriptionId String

displayName String

status String @default("active")

createdAt DateTime @default(now())

}

Run first migration

pnpm dlx prisma migrate dev --name init

pnpm dlx prisma generate

# Prisma Studio to verify:

pnpm dlx prisma studio

## 1.8  Environment Files

apps/api/.env (never commit this file)

DATABASE_URL="postgresql://cloudguard:localdev123@localhost:5432/cloudguard"

REDIS_URL="redis://localhost:6379"

CLERK_SECRET_KEY="sk_test_xxxx" # from clerk.com dashboard

AZURE_SUBSCRIPTION_ID="your-sub-id"

PORT=3001

apps/web/.env.local (never commit this file)

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY="pk_test_xxxx"

CLERK_SECRET_KEY="sk_test_xxxx"

NEXT_PUBLIC_API_URL="http://localhost:3001"

✅ Phase 1 Complete When

pnpm run dev starts both Next.js (port 3000) and NestJS (port 3001) without errors.

Prisma Studio shows Tenant and Connector tables in the local PostgreSQL database.

packages/shared types are importable from both apps/web and apps/api.

No TypeScript errors across the monorepo (run tsc --noEmit in each app).

# Phase 2 — Authentication, Tenant Model & Azure Connector

Duration: Days 4–10. Goal: a user can register, log in via Clerk, and connect their Azure subscription. This phase establishes the multi-tenant foundation that every subsequent feature builds on. Nothing ships without this being solid.

## 2.1  Clerk Setup

- Create a Clerk application at clerk.com

- Enable Microsoft / Entra ID as a social provider in Clerk dashboard

- Create an Organisation — this maps to a Tenant in CloudGuard 360

- Copy Publishable Key and Secret Key to .env files

- Set redirect URLs: http://localhost:3000 for development

## 2.2  Next.js — Clerk Middleware

apps/web/src/middleware.ts

import { clerkMiddleware, createRouteMatcher } from "@clerk/nextjs/server";

const isPublicRoute = createRouteMatcher(["/", "/sign-in(.*)", "/sign-up(.*)"]);

export default clerkMiddleware((auth, req) => {

if (!isPublicRoute(req)) auth().protect();

});

export const config = {

matcher: ["/((?!.*\..*¦_next).*)", "/", "/(api¦trpc)(.*)"],

};

## 2.3  NestJS — Auth Guard + Tenant Guard

These two guards run on every request. Auth validates the Clerk JWT. Tenant resolves the internal tenantId from the Clerk orgId and attaches it to the request context.

Auth Guard — validates every request (simplified)

@Injectable()

export class AuthGuard implements CanActivate {

async canActivate(context: ExecutionContext): Promise<boolean> {

const req = context.switchToHttp().getRequest();

const token = req.headers.authorization?.split(" ")[1];

if (!token) throw new UnauthorizedException();

const payload = await clerkClient.verifyToken(token);

req.userId = payload.sub;

req.orgId = payload.org_id;

return true;

}

}

Tenant Guard — resolves tenantId from orgId

@Injectable()

export class TenantGuard implements CanActivate {

constructor(private tenantService: TenantService) {}

async canActivate(context: ExecutionContext): Promise<boolean> {

const req = context.switchToHttp().getRequest();

const tenant = await this.tenantService.resolveByClerkOrg(req.orgId);

req.tenantId = tenant.id;

return true;

}

}

## 2.4  Azure Connector — Add Subscription

This is the first real Azure integration. The user provides their Azure Subscription ID. The API stores it, then immediately verifies connectivity using DefaultAzureCredential.

ConnectorService — verify Azure access (key method)

import { DefaultAzureCredential } from "@azure/identity";

import { CostManagementClient } from "@azure/arm-costmanagement";

async verifyConnector(subscriptionId: string): Promise<boolean> {

const credential = new DefaultAzureCredential();

const client = new CostManagementClient(credential);

try {

// Attempt a minimal cost query — last 1 day

await client.query.usage(

`/subscriptions/${subscriptionId}`,

{ type: "Usage", timeframe: "Custom",

timePeriod: { from: yesterday(), to: today() },

dataset: { granularity: "Daily", aggregation:

{ totalCost: { name: "Cost", function: "Sum" } } } }

);

return true;

} catch { return false; }

}

⚠ DefaultAzureCredential — How it works locally

Locally: uses your "az login" session automatically. No secrets needed.

In Azure Container Apps: uses Workload Identity automatically.

This is why you must run "az login" in Phase 0 — it is your local credential.

Never use ClientSecretCredential. Never hardcode subscription secrets.

✅ Phase 2 Complete When

User can sign up, log in, and see their dashboard (empty) at localhost:3000.

User can submit an Azure Subscription ID via a form.

API calls DefaultAzureCredential, queries Cost Management, returns success/fail.

Connector record saved in PostgreSQL with status "active" or "failed".

All API routes return 401 without a valid Clerk JWT.

All API routes return tenant-scoped data only (tenantId attached to every query).

# Phase 3 — Real Azure Data Pipeline

Duration: Days 11–18. Goal: real Azure cost data flows from the Azure Cost Management API into TimescaleDB and appears in the dashboard. This is the core value of CloudGuard 360 made visible for the first time.

## 3.1  Enable TimescaleDB Extension

Enable TimescaleDB on local PostgreSQL (run once)

# Connect to your local DB

docker exec -it cloudguard360_postgres_1 psql -U cloudguard -d cloudguard

-- Inside psql:

CREATE EXTENSION IF NOT EXISTS timescaledb;

\q

## 3.2  Add cost_records Table via Prisma Migration

Add to prisma/schema.prisma

model CostRecord {

id String @id @default(uuid())

tenantId String

connectorId String

time DateTime

serviceName String

amount Float

currency String @default("USD")

subscriptionId String

@@index([tenantId, time])

}

Run migration then convert to hypertable

pnpm dlx prisma migrate dev --name add-cost-records

# Convert to TimescaleDB hypertable:

docker exec -it cloudguard360_postgres_1 \

psql -U cloudguard -d cloudguard -c \

"SELECT create_hypertable('CostRecord', 'time');"

## 3.3  Trigger.dev — Ingestion Job

The ingestion job runs on a schedule (every hour) and on-demand when a connector is first added. It calls the Azure Cost Management API and writes normalised records to the database.

Install Trigger.dev SDK

cd apps/api

pnpm add @trigger.dev/sdk

# Create a project at trigger.dev, copy the API key to .env:

# TRIGGER_API_KEY="tr_dev_xxxx"

# TRIGGER_API_URL="https://api.trigger.dev"

Ingestion job — apps/api/src/jobs/ingest-azure-costs.ts

import { task, schedules } from "@trigger.dev/sdk/v3";

import { DefaultAzureCredential } from "@azure/identity";

import { CostManagementClient } from "@azure/arm-costmanagement";

export const ingestAzureCosts = task({

id: "ingest-azure-costs",

run: async (payload: { connectorId: string; subscriptionId: string; tenantId: string }) => {

const credential = new DefaultAzureCredential();

const client = new CostManagementClient(credential);

const scope = `/subscriptions/${payload.subscriptionId}`;

const result = await client.query.usage(scope, {

type: "Usage",

timeframe: "MonthToDate",

dataset: {

granularity: "Daily",

grouping: [{ type: "Dimension", name: "ServiceName" }],

aggregation: { totalCost: { name: "Cost", function: "Sum" } }

}

});

// Normalise and write to PostgreSQL via Prisma

await writeRecords(result, payload);

return { rowsIngested: result.rows?.length ?? 0 };

}

});

## 3.4  FinOps API Endpoints

NestJS FinOpsController — endpoints needed for dashboard

GET /finops/summary → total spend MTD, by service top-5

GET /finops/daily → daily cost trend for last 30 days

GET /finops/by-service → cost breakdown by Azure service

GET /finops/connectors → list connectors + last sync time

POST /finops/connectors → add new Azure subscription

POST /finops/sync/:id → trigger manual ingestion job

All queries MUST include tenantId filter

// CORRECT — always scope to tenant

const records = await prisma.costRecord.findMany({

where: { tenantId: req.tenantId, time: { gte: startOfMonth() } },

orderBy: { time: "asc" }

});

// WRONG — never query without tenantId

const records = await prisma.costRecord.findMany(); // NEVER DO THIS

## 3.5  Redis Caching

Cache dashboard queries — ioredis pattern

import Redis from "ioredis";

const redis = new Redis(process.env.REDIS_URL);

async getSummary(tenantId: string) {

const key = `cost:summary:${tenantId}`;

const cached = await redis.get(key);

if (cached) return JSON.parse(cached);

const data = await this.computeSummary(tenantId);

await redis.setex(key, 3600, JSON.stringify(data)); // 1hr TTL

return data;

}

✅ Phase 3 Complete When

Running ingestAzureCosts job manually pulls real cost data from your Azure subscription.

GET /finops/summary returns real numbers — not mock data.

GET /finops/daily returns a 30-day array of real daily costs.

Redis caches the response — second request returns in <10ms.

All data is scoped to the correct tenant — no cross-tenant leakage.

TimescaleDB hypertable visible in Prisma Studio with real cost records.

# Phase 4 — Dashboard UI & End-to-End Prototype

Duration: Days 19–26. Goal: a real user can open the browser, log in, add their Azure subscription, trigger data ingestion, and see their actual Azure costs in a working dashboard. This is the prototype complete state.

## 4.1  tRPC Setup — Type-Safe API Bridge

Install tRPC in both apps

cd apps/api && pnpm add @trpc/server

cd apps/web && pnpm add @trpc/client @trpc/react-query @tanstack/react-query

Why tRPC matters here — types flow from DB to UI

Without tRPC: you manually keep API response types in sync with frontend.

With tRPC: change a field in your NestJS router → TypeScript error in your

React component immediately. No manual sync. No runtime surprises.

This is the packages/shared + tRPC combination working as designed.

## 4.2  Dashboard Pages to Build

| Route | Component | Data Source |
| --- | --- | --- |
| /dashboard | CostSummaryCard | GET /finops/summary → total MTD spend, top 3 services |
| /dashboard | DailyTrendChart | GET /finops/daily → Recharts LineChart, last 30 days |
| /dashboard | ServiceBreakdown | GET /finops/by-service → Recharts BarChart |
| /connectors | ConnectorList | GET /finops/connectors → status, last sync time |
| /connectors/add | AddConnectorForm | POST /finops/connectors → subscription ID input + verify |
| /sign-in | Clerk SignIn | Clerk hosted UI — no custom code needed |

## 4.3  Key Frontend Libraries

Install dashboard UI dependencies

cd apps/web

pnpm add recharts # Charts (line, bar, pie)

pnpm add @shadcn/ui # Component library

pnpm add lucide-react # Icons

pnpm add date-fns # Date formatting

pnpm add axios # HTTP client

## 4.4  End-to-End Verification Flow

This is the exact sequence that proves the prototype works. Walk through it manually before declaring the prototype complete.

Prototype verification sequence

1. Open http://localhost:3000

2. Click Sign Up — register with your email

3. Create an Organisation in Clerk (this = your Tenant)

4. Redirected to /dashboard — empty state shown correctly

5. Navigate to /connectors/add

6. Enter your real Azure Subscription ID

7. Click "Connect" — API calls DefaultAzureCredential, verifies access

8. Connector saved with status "active" — success message shown

9. Click "Sync Now" — triggers ingestAzureCosts Trigger.dev job

10. Job runs — pulls real Azure cost data — writes to TimescaleDB

11. Navigate to /dashboard

12. REAL AZURE COSTS VISIBLE IN CHARTS

13. Refresh page — data loads from Redis cache in <50ms

14. Open a second browser tab — log in as a different user/org

15. Their dashboard shows NO data from step 12 — tenant isolation works

✅ Prototype Complete When

Step 12 above shows real numbers from your Azure subscription.

Step 15 confirms tenant isolation — no data leakage between tenants.

The full stack is running: Next.js + NestJS + PostgreSQL + Redis + Trigger.dev + Azure SDK.

All data is real — no mocks, no hardcoded values, no static JSON.

# Summary — Complete Prototype Roadmap

| # | Phase | Duration | Key Output | Done When |
| --- | --- | --- | --- | --- |
| 0 | PC Environment Setup | 1–2 days | All tools installed + Azure CLI authenticated | az consumption usage list returns real data |
| 1 | Monorepo Scaffold | Days 1–3 | Monorepo runs, Prisma connected, packages linked | Both apps start, no TypeScript errors |
| 2 | Auth + Tenant + Connector | Days 4–10 | Login works, Azure subscription connected + verified | User logs in, adds subscription, API confirms Azure access |
| 3 | Real Data Pipeline | Days 11–18 | Azure cost data in TimescaleDB, API endpoints live | GET /finops/summary returns real Azure numbers |
| 4 | Dashboard UI | Days 19–26 | Working dashboard with real charts, tRPC connected | Login → connect → sync → see real costs in browser |

## What Is Intentionally Excluded From This Prototype

These features are valid parts of CloudGuard 360 but are deliberately excluded to keep the prototype focused and shippable. Build them after the prototype validates the core value proposition.

| Excluded Feature | Why Excluded / When to Build |
| --- | --- |
| Anomaly Detection | Requires 30+ days of historical data to baseline. Build in Month 2 post-prototype. |
| Copilot / RAG | Requires pgvector + Azure OpenAI. High value but not core to first pilot demo. |
| Compliance Scanning | PII scanning requires separate storage access permissions. Phase 2 feature. |
| Stripe Billing | Not needed until you have a paying customer. Integrate before GA. |
| Azure Key Vault | Not needed locally. Required before production deployment. |
| Azure Front Door + WAF | Infrastructure hardening. Required before enterprise pilot, not prototype. |
| AWS / GCP Connectors | Azure MVP first. Multi-cloud is a post-prototype roadmap item. |
| Budget Alerts | Valuable FinOps feature. Build immediately after prototype — quick win. |

END OF DOCUMENT — CloudGuard 360 Prototype Roadmap v1.0